Octeon Chip/Board Bringup Team Proposal
New software team to support chip and board bringup.
Independent from the SDK team.
Faster release cycle focused on chip schedules.
Facilitate quicker customer board bringup.
As currently envisioned the bringup team would consist of Chad Reese and Roy Franz.

---
Bringup Team Responsibilities
Octeon chip bringup.
Octeon new chip documentation.
Octeon board bringup (internal boards).
Develop tools for chip bringup (internal use).
Customer tools for board bringup.
Chip errata investigation.
ATE test improvement.

---
Bringup Team Deliverables (Part 1)
New chip changes document
  - Marketing level
    - Major block feature changes
  - FAE level
    - Major changes compared to other chips
    - Chip errata to watch for
  - Software Level
    - Changes needed for each block
    - Sample code for IO initialization
    - Complete CSR change list

---
Bringup Team Deliverables (Part 2)
Chip Bringup SDK
  - Library to execute simple tests without complexity.
    - Run directly from flash
    - Run directly from L2
    - Run on ATE
  - Sample IO initialization code
  - Sample errata workaround code

---
Bringup Team Deliverables (Part 3)
Board bringup tools
  - Diagnostics to run before DRAM works.
  - Diagnostics to facilitate DRAM setup.
  - Diagnostics to test major IOs on the board.
  - Designed to be run by hardware engineer without software support.
  - Binary releases.
    - Command line configurable

---
Limits of existing SDK
To carry out the responsibilities listed of the team, a software environment that is separate from the existing SDK is required. The current SDK is focused on:
  - Support a wide range of Octeon chips.
  - Maintaining a stable source level API.
  - Uses a memory model that assumes large amounts of memory are available.

---
Bringup SDK (Part 1)
  - Restricted execution environment
    - The bringup tools need to be able to run out of cache (and maybe even flash) to support early chip and board bringup, as well as the ATE testing environment. This is directly at odds with the environment for which the existing SDK is targeted for. The bringup tools development environment can be much simpler as it doesn't need to support as many options as the full SDK.
  - Flexible APIs
    - This software is constantly adding support for new chips and features, and the code needs to be able to change accordingly. This allows more efficient and simpler code that supports new chips.

---
Bringup SDK (Part 2)
  - Focused	chip support
    - The bringup code only needs to support a single chip. This keeps the software significantly simpler, and older chips will still be supported with their corresponding releases. (The software may support 2 'adjacent' models, but only to the point that it facilitates development and testing.) This support model also significantly reduces the testing required for customer releases.
  - Timely release cycle
    - The bringup tools will be of great interest to customers in the months following a chip release. Releasing these tools independently of the SDK allows them to be released frequently during this critical time, as well as on an ongoing basis as improvements are made.

---
Consequences of creation of a new group
SDK will not be updated by the bringup team. The Octeon SDK team will be supported by the bringup team in the following ways:
  - 1) The detailed chip difference documentation will provide the detailed documentation that the SDK team can use to add support for the new chip.
  - 2) Bringup tools code will be available for review/reuse for the new chips.
  - 3) Some code will likely remain compatible with the Octeon SDK.